## Slide 1
NPG GROUP MEETING • WEDNESDAY, JULY 8, 2026
lightflavorspectra_OO200
Status Update: O+O 200 GeV π/K/p Spectra Analysis Framework
Andrew Liggett

## Slide 2
AGENDA
Outline
1
Updated the Data Reader
Matching this dataset's official software
2
Scaled Up Our Computing
Processing the full dataset, not a sample
3
Solved Compatibility Snags
Getting everything running smoothly
4
Current Status
What's working today
5
What's Still Needed
Remaining steps before first results
6
Summary & Next Steps
Where this goes from here
2
lightflavorspectra_OO200

## Slide 3
DATA COMPATIBILITY
Updated the Data Reader
BEFORE
Older Version
Built for a different dataset
→
AFTER
Current Version
Matches this dataset exactly
✓
Reading the right data
This dataset was produced with a newer version of STAR's official reader software, so I updated my analysis to match it.
✓
Checked that nothing else changed
Compared the new and old versions carefully to confirm the update was purely a version change -- no impact on the physics.
✓
Ready end to end
The pipeline now reads this dataset's files correctly, from raw data all the way through to final spectra.
3
lightflavorspectra_OO200
Notes: Full technical detail (library versions, class-by-class diff, specific fixes) is in the backup slides.

## Slide 4
RUNNING AT FULL SCALE
Scaled Up Our Computing
MY LAPTOP
Everyday Analysis
Most of the analysis still runs here, just like before.
SHARED COMPUTING CLUSTER — NEW
Big Data Runs
The most data-heavy step now runs on a shared physics computing cluster, so I can process the entire dataset instead of a small sample.
↔
results
move back
Bottom line: far more collisions analyzed, and much better statistics in the final results.
4
lightflavorspectra_OO200
Notes: Technical detail (job submission mechanics, XML config, catalog query) is in the backup slides.

## Slide 5
BEHIND THE SCENES
Solved Some Compatibility Snags
6
compatibility issues
found and fixed
The shared computing cluster runs older software than my laptop does. Getting my code to run there smoothly took some troubleshooting.
!
Older tools, newer code
Some code needed small rewrites to work with the cluster's older software.
!
A few missing pieces
Filled in a handful of gaps left over from earlier versions of the code.
!
Fully tested
Confirmed everything builds and runs cleanly before moving on to real production runs.
5
lightflavorspectra_OO200
Notes: Full technical detail (CINT/ROOT5 dictionary issues, C++ syntax fixes, specific unimplemented methods) is in the backup slides.

## Slide 6
CURRENT STATUS
Where Things Stand Today
✓
Full local build works end-to-end -- all four analysis stages
✓
Full SDCC build now compiles and links cleanly, too
✓
PicoDst reader is on the correct STAR library for this dataset
✓
SDCC batch template is configured and ready to submit
✓
Drafted an analysis note covering the dataset, cuts, PID approach, and pipeline (Word + LaTeX)
6
lightflavorspectra_OO200

## Slide 7
BEFORE FIRST RESULTS
What's Still Needed
1
Confirm the catalog query resolves
Double-check the production/library pairing actually returns files before a full submission.
2
Produce an efficiency file
Need an embedding-derived TPC/BTOF efficiency file for this dataset -- required for the corrections stage.
3
Finalize a few dataset-specific settings
Momentum ranges and rapidity cuts for the corrections stage have no valid default from prior datasets.
4
Run the full production dataset
Stage 1 on SDCC, then stages 2–4 locally, to get the first real spectra.
5
Evaluate systematic uncertainties
Once real corrected spectra exist, run the standard cut-variation and efficiency-uncertainty studies.
7
lightflavorspectra_OO200

## Slide 8
SUMMARY
The pipeline is built and validated end to end.
Next milestone: produce the efficiency file, run the full production dataset, and bring the first O+O 200 GeV π/K/p spectra back to this group.
Local build ✓
SDCC build ✓
Batch template ✓
Analysis note (draft)
Questions welcome any time.

## Slide 9
BACKUP
Additional Technical Detail
For reference and questions -- not part of the main update.

## Slide 10
BACKUP
PicoDst Reader Migration -- Detail
BEFORE
SL23a
Carried over from a different-energy analysis
→
AFTER
SL24y
Matches the real production dataset's library
✓
Re-vendored from STAR's own public source
Pulled the SL24y class definitions directly from STAR's public repository rather than hand-editing the old ones.
✓
Diffed every class against the old version
Confirmed almost everything was unchanged; only the eTOF good-event-flag data grew far more granular (108 → 1728 entries) and needed a small update at its one call site.
✓
Closed a small upstream gap
Two methods STAR's own header declares but never defines needed minimal implementations so the library links cleanly.
10
lightflavorspectra_OO200

## Slide 11
BACKUP
Computing Infrastructure -- Detail
MY LAPTOP
Stages 2–4
PID fitting, corrections, and final spectra fits -- unchanged, still run locally exactly as before.
SDCC / RCF BATCH — NEW
Stage 1
Raw-yield extraction, one job per species, against the full production file list -- too large to run in one local session.
↔
output files
moved back
Configured with a star-submit job template + wrapper script, pointed at the correct production tag and library for this dataset.
11
lightflavorspectra_OO200

## Slide 12
BACKUP
Build Compatibility Fixes -- Detail
6
separate build issues
found and fixed
SDCC runs an older ROOT version (via an interpreter called CINT) than my laptop's ROOT 6. Code that compiled fine locally didn't compile there.
!
Dictionary-generation ambiguities
A couple of function-overload conflicts that only the older interpreter's build tooling saw.
!
Unsupported modern C++ syntax
A few default-value patterns valid in a newer C++ standard, not accepted by the older toolchain.
!
Declared-but-unimplemented methods
A handful of functions declared in headers but never written -- harmless on my laptop, fatal for the older linker.
12
lightflavorspectra_OO200